## Slide 1
TAIWAN AUTOMATION - CONCLUSION |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 12th Sept 2018
No | Supplier | Dept | Project | Capability | Lead | Remark | Estimated Completion date
1 | Winstar | TPH | Auto Visual Inspection | 95% | Mr Justin | Pending onnly on the software, detection 100% comply | JAN-2019
2 | Winstar | Substrate | Film Inspection | 95% | Mr Siva | Submit sample of NG film for vision confirmation | DEC-2018
3 | Chenger | CV | Auto Visual Inspection | 90% | Mr Azham | Further confirm for tighter inlap product - Final confirmation | JAN-2019
4 | Chenger | F.Magnet | Auto Visual Inspection | 10% | Mr Shahrudin/Mr Arif | Pending for Visual defect verification | JAN-2019
5 | Min Jui | F.Magnet | Auto Visual Inspection | 10% | Mr Shahrudin/Mr Arif | In initial stage of confirmation for defect | JAN-2019
COMMENT
Item 1 ~ 3, the suppliers capability is satisfactory.
Maruwa need to support in term of NG samples and judgement method (TPH)
Item 1 ~ 3 should be finalise for PO issuance by 24th Sept
Project lead by HOD supported by Mr Eruan – Mechanical
              Mr Siva – Software and system linkage